## Slide 1: مدیریت پروژه های فناوری اطلاعات
دانشکده مهندسی کامپیوتر و فناوری اطلاعات
رشته مهندسی فناوری اطلاعات
دوره کارشناسی

## Slide 2: Chapter 1: Introduction to Project Management
Information Technology Project Management, Seventh Edition
Note: See the text itself for full citations.

## Slide 3: Program and Project Portfolio Management
A program is “a group of related projects managed in a coordinated way to obtain benefits and control not available from managing them individually” (PMBOK® Guide, Fifth Edition, 2012)
A program manager provides leadership and direction for the project managers heading the projects within the program
Examples of common programs in the IT field include infrastructure, applications development, and user support

## Slide 4: Project Portfolio Management
As part of project portfolio management, organizations group and manage projects and programs as a portfolio of investments that contribute to the entire enterprise’s success
Portfolio managers help their organizations make wise investment decisions by helping to select and analyze projects from a strategic perspective

## Slide 5: Figure 1-3. Project Management Compared to Project Portfolio Management

## Slide 6: Best Practice
A best practice is “an optimal way recognized by industry to achieve a stated goal or objective”*
Robert Butrick suggests that organizations need to follow basic principles of project management, including these two mentioned earlier in this chapter:
  Make sure your projects are driven by your strategy. Be able to demonstrate how each project you undertake fits your business strategy, and screen out unwanted projects as soon as possible
  Engage your stakeholders. Ignoring stakeholders often leads to project failure. Be sure to engage stakeholders at all stages of a project, and encourage teamwork and commitment at all times
*Project Management Institute, Organizational Project Management Maturity Model
(OPM3) Knowledge Foundation (2003), p. 13.

## Slide 7: Figure 1-4. Sample Project Portfolio Approach

## Slide 8: Figure 1-5. Sample Project Portfolio Management Screen Showing Portfolio Optimization

## Slide 9: The Role of the Project Manager
Job descriptions vary, but most include responsibilities like planning, scheduling, coordinating, and working with people to achieve project goals
Remember that 97% of successful projects were led by experienced project managers, who can often help influence success factors

## Slide 10: Suggested Skills for Project Managers
The Project Management Body of Knowledge
Application area knowledge, standards, and regulations
Project environment knowledge
General management knowledge and skills
Soft skills or human relations skills

## Slide 11: Table 1-3 Ten Most Important Skills and Competencies for Project Managers
1. People skills
2. Leadership
3. Listening
4. Integrity, ethical behavior, consistent
5. Strong at building trust
6. Verbal communication
7. Strong at building teams
8. Conflict resolution, conflict management
9. Critical thinking, problem solving
10. Understands, balances priorities

## Slide 12: Different Skills Needed in Different Situations
Large projects: Leadership, relevant prior experience, planning, people skills, verbal communication, and team-building skills were most important
High uncertainty projects: Risk management, expectation management, leadership, people skills, and planning skills were most important
Very novel projects: Leadership, people skills, having vision and goals, self confidence, expectations management, and listening skills were most important

## Slide 13: Importance of Leadership Skills
Effective project managers provide leadership by example
A leader focuses on long-term goals and big-picture objectives while inspiring people to reach those goals
A manager deals with the day-to-day details of meeting specific goals
Project managers often take on the role of both leader and manager

## Slide 14: Careers for IT Project Managers
In a 2011 survey, IT executives listed the “nine hottest skills” they planned to hire for in 2012
Project management was second only to programming and application development

## Slide 15: Table 1-4. Nine Hottest Skills*
Skill |  | Percentage of Respondents | 
Programming and application development |  |  | 60%
Project management |  |  | 44%
Help desk/technical support |  |  | 35%
Networking |  |  | 35%
Business intelligence |  |  | 23%
Data center |  |  | 18%
Web 2.0 |  |  | 18%
Security |  |  | 17%
Telecommunications |  |  | 9%
*Source: Rick Saia, “9 Hot IT Skills for 2012,”
Computerworld, September 26, 2011.

## Slide 16: The Project Management Profession
The profession of project management is growing at a very rapid pace
It is helpful to understand the history of the field, the role of professional societies like the Project Management Institute, and the growth in project management software

## Slide 17: History of Project Management
Some people argue that building the Egyptian pyramids was a project, as was building the Great Wall of China
Most people consider the Manhattan Project to be the first project to use “modern” project management
This three-year, $2 billion (in 1946 dollars) project had a separate project manager and a technical manager

## Slide 18: Figure 1-6. Sample Gantt Chart Created with Project 2010

## Slide 19: Figure 1-7. Sample Network Diagram Created with Project 2010

## Slide 20: Project Management Offices
In the 100s, many companies began creating PMOs to help them handle the increasing number and complexity of projects
A Project Management Office (PMO) is an organizational group responsible for coordinating the project management function throughout an organization

## Slide 21: Figure 1-8. Growth in the Number of Project Management Offices

## Slide 22: Global Issues
Several global dynamics are forcing organizations to rethink their practices:
  Talent development for project and program managers is a top concern
  Good project portfolio management is crucial in tight economic conditions
  Basic project management techniques are core competencies
  Organizations want to use more agile approaches to project management
  Benefits realization of projects is a key metric

## Slide 23: The Project Management Institute
The Project Management Institute (PMI) is an international professional society for project managers founded in 1969
PMI has continued to attract and retain members, reporting more than 380,000 members worldwide by 2012
There are communities of practices in many areas, like information systems, financial services, and health care
Project management research and certification programs continue to grow
Students can join PMI at a reduced fee and earn the Certified Associate in Project Management (CAPM) certification(see www.pmi.org for details)

## Slide 24: Project Management Certification
PMI provides certification as a Project Management Professional (PMP)
A PMP has documented sufficient project experience, agreed to follow a code of ethics, and passed the PMP exam
The number of people earning PMP certification is increasing quickly
PMI and other organizations offer additional certification programs (see Appendix B)

## Slide 25: Figure 1-9 Growth in PMP Certification, 1993-2011

## Slide 26: Ethics in Project Management
Ethics, loosely defined, is a set of principles that guide our decision making based on personal values of what is “right” and “wrong”
Project managers often face ethical dilemmas
In order to earn PMP certification, applicants must agree to PMI’s Code of Ethics and Professional Conduct
Several questions on the PMP exam are related to professional responsibility, including ethics

## Slide 27: Project Management Software
There are hundreds of different products to assist in performing project management
Three main categories of tools:
  Low-end tools: Handle single or smaller projects well, cost under $200 per user
  Midrange tools: Handle multiple projects and users, cost $200-$1,000 per user, Project 2010 most popular
  High-end tools: Also called enterprise project management software, often licensed on a per-user basis, like Microsoft Enterprise Project Management solution

## Slide 28: Chapter Summary
A project is a temporary endeavor undertaken to create a unique product, service, or result
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet project requirements
A program is a group of related projects managed in a coordinated way
Project portfolio management involves organizing and managing projects and programs as a portfolio of investments
Project managers play a key role in helping projects and organizations succeed
The project management profession continues to grow and mature

## Slide 29: Chapter 2: The Project Management and Information Technology Context
Information Technology Project Management, Seventh Edition
Note: See the text itself for full citations.

## Slide 30: Projects Cannot Be Run In Isolation
Projects must operate in a broad organizational environment
Project managers need to use systems thinking:
  taking a holistic view of carrying out projects within the context of the organization
Senior managers must make sure projects continue to support current business needs

## Slide 31: A Systems View of Project Management
A systems approach emerged in the 1950s to describe a more analytical approach to management and problem solving
Three parts include:
  Systems philosophy: an overall model for thinking about things as systems
  Systems analysis: problem-solving approach
  Systems management: address business, technological, and organizational issues before making changes to systems

## Slide 32: Figure 2-1. Three Sphere Model for Systems Management

## Slide 33: Figure 2-2. Perspectives on Organizations

## Slide 34: What Went Wrong?
In a paper titled “A Study in Project Failure,” two researchers examined the success and failure of 214 IT projects over an eight-year period in several European countries.
The researchers found that only one in eight (12.5 percent) were considered successful in terms of meeting scope, time, and cost goals.
The authors said that the culture within many organizations is often to blame
Among other things, people often do not discuss important leadership, stakeholder, and risk management issues

## Slide 35: Organizational Structures
3 basic organization structures
  Functional: functional managers report to the CEO
  Project: program managers report to the CEO
  Matrix: middle ground between functional and project structures; personnel often report to two or more bosses; structure can be weak, balanced, or strong matrix

## Slide 36: Figure 2-3. Functional, Project, and Matrix Organizational Structures

## Slide 37: Table 2-1. Organizational Structure Influences on Projects